COS60011 - Technology Design Project

Semester 2 - 2024

Deliverable 2

Design Concept Report

Student members:

Arun Ragavendhar Arunachalam Palaniyappan		104837257

Gurlivleen Singh Kainth	 				104796002

Amirajsinh Pradhyumansinh Sonagara			104801333

Henil Mukeshbhai Pistolwala				105065800

Workshop: Monday – 04:30 PM -06:30 PM - Room AGSE 108

Facilitator: Dr. Xinyi Cai

Contents

Executive Summary	3

Acknowledgement of Country	4

1.Introduction	4

1.1 Project Overview	4

1.2 Background	4

1.3 Project Objective and Scope	4

2. Design Concept	5

2.1	Preliminary Design	5

2.2	Methodology and Technical Specifications	6

2.2.1 Front-End Web Application Using Streamlit	6

2.2.2 Dataset Collection, Cleaning and Preparation	9

2.2.3 Technical Design of the Machine Learning model	13

2.3 Design Constraints, challenges and Mitigation Strategies	17

2.4 Risk Mitigation Strategies for System Design improvement	18

2.5 Future Plans for Scalability and Extension of the Application	20

3.Project Management Plan	20

3.1 Project Implementation Timeline and Task Management chart	20

3.2 Goals and Milestones	22

3.3 Team Tasks breakdown and duties	22

4. Conclusion	24

5. Appendix	25

5.1 Abbreviations	25

5.2 List of Figures and Tables	25

6. References	25

# Executive Summary

This design concept report presents a detailed design and implementation plan for developing a Car Purchase Recommendation System, using Artificial Intelligence and machine learning techniques to simplify the car buying process. The primary objective is to create an interactive web application using Streamlit, allowing users to input their preferences and receive personalized car recommendations based on a trained neural network model. The project addresses the complexities involved in car selection by analysing various attributes such as price, engine type, fuel efficiency, and safety ratings, etc [3].

Key stages of the proposed project include data collection, cleaning, and preparation of a comprehensive car dataset with 20,000 entries, ensuring the data is suitable for training the model. The methodology section outlines how the neural network, specifically a Multi-Layer Perceptron (MLP), is designed and fine-tuned to achieve high accuracy in predictions. The design concept details the technical choices, including the use of ReLU activation functions in the hidden layers to effectively handle complex data patterns and improve model performance [5].

The project management plan defines a clear timeline with specific goals and milestones, allocating tasks among team members to ensure smooth execution. Key risks such as model overfitting and integration challenges are identified, with mitigation strategies outlined to enhance system reliability. The future scalability of the system is also explored, highlighting opportunities for extending the application as an API that could be integrated into third-party platforms, expanding its usability beyond the current scope [12].

The report concludes with recommendations for continuous improvement, including incorporating user feedback and refining the prediction model to enhance its accuracy. This project demonstrates the potential of using AI-driven solutions to make informed car buying decisions, laying a strong foundation for future development and real-world application.

# Acknowledgement of Country

I accept that the Wurundjeri People, the original occupants of this land, are the Kulin Nation, and that Swinburne University of Technology, situated in Melbourne, Australia, is situated on their traditional territory. I am happy to be a student at Swinburne University and would want to express my sincere appreciation to the Wurundjeri People.

My heartfelt gratitude also goes out to the Aboriginal and Torres Strait Islander students, staff, partners, and visitors of Swinburne University. It is a privilege for me to acknowledge and value the Wurundjeri People's deep ties to this land, its culture, history, and spirit.

# 1.Introduction

## 1.1 Project Overview

In today’s rapidly evolving world, the process of choosing and buying a car is often a challenging task due to the numerous factors that must be considered, such as the budget, brand, car type, engine specifications, safety features, and overall comfort. With countless models and options available, the decision-making process can become exhausting, making it challenging for potential buyers to identify the best vehicle that meets their requirements.

This project aims to design and develop a Car Purchase Recommendation system to simplify the car-buying process by using artificial intelligence to provide personalized recommendations, saving time and reducing stress for potential buyers [3].

## 1.2 Background

Car buyers often have to go through a lot of information and compare different models to find the best fit, which can be overwhelming, especially for those who are not familiar with technical details. The old way of researching cars manually is not only time-consuming but also difficult to navigate. However, with the recent advancements in machine learning and artificial intelligence, this process can be simplified by using this technology to build a custom recommendation system.

Current car recommendation platforms available in the market rely heavily on basic filtering methods, often failing to consider intricate user preferences and the dynamic nature of the buying process. Unlike traditional car recommendation platforms, this project aims to use an advanced Multi-Layer Perceptron (MLP) neural network integrated with a dynamic Web Application. This approach enhances user engagement by providing immediate, personalised recommendations tailored to the user’s specific needs and preferences. The core idea is to analyse complex user inputs and requirements to recommend the best car options, making the car selection process faster, easier, and more personalised [5,7].

## 1.3 Project Objective and Scope

The main goal is to create an interactive web application that uses an efficient and accurate Multi-Layer Perceptron (MLP) neural network model to predict and suggest the most suitable car for a user, based on the user’s preferences. The model is to be trained on a prepared dataset and integrated to the web application to interact with the user [2].

This report aims to cover the project’s design concept, detailed methodologies, and expected outcomes, providing a comprehensive guide to the proposed solution. It also provides the project management plan, project delivery timelines and tasks for respective team members.

# 2. Design Concept

## Preliminary Design

System Overview

The system aims to simplify the car buying process by using machine learning to provide personalised car recommendations. Users can easily input their preferences through a straightforward web interface, and the system quickly analyses this information to provide the best suited car for the user.

System Architecture

The system consists of three main parts:

- Web Application:

  - It is the front end of the system and is to be built using Streamlit (python library).

  - The web application enables users to input details such as budget, car type, and key features of their personal preference. Once all preferences are submitted, the application processes the data and feeds it into the model for analysis and recommendations [12].

- Dataset: The system is to use a car dataset that has 20,000 unique car records with attributes like make, model, price, body type, engine type, etc. The dataset is to be cleaned and validated before training the model [9].

- MLP Neural Network:

The Multi-Layer Perceptron (MLP) has been selected due to its proven efficiency in handling multi-dimensional data and its capacity to learn from complex patterns, making it ideal for this application. It is the core backend of the system that processes the data through different layers [8]:

  - Input Layer: Takes the user’s inputs and passes them through the neural network.

  - Hidden Layers: Uses ReLU (Rectified Linear Unit) activation functions to learn patterns in the data. It helps the network handle complex data by passing positive values and ignoring negative ones [8].

  - Output Layer: Uses the Softmax function to create a ranked list of car suggestions, showing which options are most suitable based on the user’s inputs [8].

- Deployment Platform: The completed project is planned to be hosted on Digital Ocean cloud platform, providing a reliable and scalable environment that supports smooth performance and easy user access [12].

## Methodology and Technical Specifications

Having established the design concept, the next step involves detailing the methodologies employed to achieve a fully functional car purchase recommendation system.

### 2.2.1 Front-End Web Application Using Streamlit

Introduction to Streamlit

Streamlit is an advanced python library. It has been chosen as the development framework for its powerful, open-source capabilities that simplify building interactive web applications, particularly for data-driven and machine learning projects. It offers a user-friendly interface, rapid prototyping, and built-in tools like easy form handling and real-time data updates, which reduce development time when compared to other python frameworks like Flask or Django. This makes Streamlit ideal for quickly creating visually appealing and responsive interfaces, perfectly aligning with the system’s goal of delivering fast and personalised car recommendations [12].

Design and Implementation of the Car Purchase Recommendation System

The Car Purchase Recommendation System's front-end is to be built using Streamlit to interactively gather user preferences that the model uses for car recommendations. The web app is designed to guide users through a series of carefully structured questions, each targeting a specific car attribute that will help the model make an accurate suggestion.

Step-by-Step Question Flow

To keep the interaction straightforward, the application displays one question at a time. This approach ensures that users can focus on providing one response at a time, enhancing clarity and minimizing errors. Each question corresponds to a key attribute considered by the recommendation model [12].

Sequential Display of Questions:

- Only a single question appears on the screen at any given time. This sequential approach simplifies things for the user by breaking down the input process into manageable steps.

- After selecting their response, users press a "Next" button, which automatically moves them to the next question [12].

Figure 1: Front End Web Interface displaying a question to the user [12]

Next and Submit Button Mechanics:

- Each answer is saved using Streamlit’s session state feature, allowing the application to track the user's progress and maintain the flow of questions.

- After the final question, a "Submit" button appears. Once clicked, the application gathers all the responses, prepares them for input into the neural network model, and provides a confirmation message displaying the selected options [12].

Figure 2: Front End Web Interface displaying a select box to choose an option [12]

Figure 3: Confirmation page after the user presses the submit button [12]

Design and User Interface Enhancements

To make the application user-friendly and visually appealing, custom styling and layout techniques are to be used. Streamlit’s Markdown and CSS capabilities allow for a polished look that enhances the overall experience [12].

- Header and Introduction: The app should begin with a prominent, centred title ("Car Purchase Recommendation System") and a related image.

- Question Presentation: Each question is to be displayed in a distinctively styled pill-shaped box with soft colours and rounded edges, making the interaction visually clear and attractive [12].

- Interactive Input Options: Each question’s answer is to be presented as easily clickable options, sliders, or dropdowns, ensuring smooth navigation through the application [12].

- Confirmation of Responses: Upon submission, the user’s selected preferences are to be displayed in a clean, organised format with pill-shaped badges, enhancing readability and providing a neat summary of their choices.

Technical Implementation

- Session State Management: Streamlit’s session state is used to manage and save the user response and to track which question the user is currently answering [12].

- Dynamic Question Handling: The application should dynamically adjust based on prior responses. For instance, it should only ask about battery capacity if the user selects an electric or hybrid engine type [12].

- Input Validation: The system should check if inputs match expected data types and formats, ensuring that only valid data is collected and sent to the model.

- Preparing Data for the Model: After collecting all the inputs, the data should be formatted correctly and encoded to match the requirements of the neural network model [6].

This design approach not only ensures a smooth user experience but also guarantees that the collected data is reliable and ready for the model’s predictive process. Streamlit’s capabilities are to be effectively utilised to build an engaging and functional web application that aligns with the system’s overall design goals.

### 2.2.2 Dataset Collection, Cleaning and Preparation

Dataset Collection, Cleaning, and Preparation

This section explains the steps to be taken to collect, clean, and prepare the dataset, ensuring that the Car Purchase Recommendation System operates effectively. Proper data handling is crucial for developing a reliable model that can accurately suggest cars based on exact user preferences.

1. Collecting the Data

Goal: The primary goal of data collection is to gather comprehensive car information, covering essential features like price, engine type, fuel efficiency, safety ratings, and more, to cater to various buyer needs.

Sources:

- Web Scraping: Data should be collected using web scraping from reliable sources such as [6]:

  - Car Dealership Websites: It can provide detailed information on car prices, models, and specific features.

  - Automotive Review Sites: It can offer insights on user reviews, expert ratings, and performance evaluations.

  - Manufacturer Databases: These databases would contain official specifications, such as engine details, warranty periods, and other technical attributes.

- Data Aggregation: The collected data from different sources is to be merged into one large dataset, capturing a wide variety of car brands and models to ensure the dataset is comprehensive and diverse [6].

Dataset Schema:

- Attributes Size: The dataset is to have a total of 18 attributes to represent the make and model, price, engine type, body style, fuel economy, performance and safety ratings, user reviews, transmission type, comfort levels, etc [6].

- Dataset Size: The final dataset to be used is to have 20,000 unique car records, providing a substantial base for training the recommendation model [6].

Figure 4: Dataset attributes and a sample set prototype with complete car details [6]

2. Cleaning the Data

Data cleaning is a critical step to eliminate errors and inconsistencies that could negatively impact the model’s performance.

Handling Missing Data

Missing data can lead to skewed results and inaccurate predictions, making it essential to address these gaps.

- Numerical Data: Missing numerical values (e.g., price or performance ratings) should be filled using the average value of the available data. This method keeps the dataset balanced without biasing towards any entry [9].

[9]

- Categorical Data: Missing categorical information (e.g., car type or transmission) should be filled using the most frequent values in the dataset, preserving the natural distribution of categories [9].

[9]

Removing Duplicates and Outliers:

- Duplicates: Identical records should be identified and removed to prevent redundancy, which could distort the learning process of the model [6,9].

- Outliers: Extreme values, such as abnormally high prices or unrealistic performance ratings, should be detected and adjusted or removed to maintain data consistency.

  - IQR (Interquartile Range) Method: Flags values outside a reasonable range.

[6,9]

  - Z-Score Method: Identifies values that significantly deviate from the average.

[6,9]

Standardizing Data Formats:

- Units are to be standardized throughout the dataset, ensuring that all measurements (e.g., distances in kilometres and prices in AUD) are consistent, making the data comparable and uniform [6].

3. Preparing the Data

After cleaning, the next step is preparing the data to ensure it is in the right format and quality, for using in the neural network.

- Normalization: User inputs are to be normalized using Min-Max Scaling, which scales each attribute’s values between 0 and 1. This ensures that no single input disproportionately influences the neural network due to a larger numerical range [6].

[6]

- Example: If the user inputs a budget of $30,000, with a minimum value of $10,000 and a maximum of $50,000 in the dataset, the normalized value is calculated as:

- Reasoning: Normalization prevents features with larger scales, such as price, from overshadowing others like user ratings or safety scores, allowing the network to treat all attributes on an equal footing during learning [6].

- One-Hot Encoding: Categorical attributes, such as Engine Type, Body Type, and Transmission Type, need to be transformed using One-Hot Encoding. This technique converts categorical variables into binary vectors that can be processed by the neural network [11].

- Example: For Engine Type with categories "Petrol", "Diesel", and "Electric":

    - Original Data: Petrol, Diesel, Electric

    - One-Hot Encoded:

      - Petrol: [1, 0, 0]

      - Diesel: [0, 1, 0]

      - Electric: [0, 0, 1]

- Reasoning: One-Hot Encoding ensures that the neural network treats each category as a distinct attribute without implying any ordinal relationship, which would mislead the model.

Analysing Correlations and Feature Selection:

- The data is to be analysed to identify which attributes most strongly influence car recommendations. Attributes with minimal impact may be removed to streamline the model and enhance performance [3].

Splitting the Data:

- The cleaned dataset is to be split into three subsets:

  - Training Set (70%): Used to train the neural network and help it learn patterns in the data.

  - Validation Set (15%): Used to fine-tune the model and adjust its parameters.

  - Test Set (15%): Used to evaluate the model’s accuracy and performance after training [9].

4. Ensuring Data Quality and Relevance

Consistency Checks:

- Final checks should be conducted to verify that all data points are correct and consistent, including checking ranges and ensuring all categorical variables are properly encoded.

Suitability for Use:

- The dataset should be designed to mirror real-world car buying scenarios, providing the neural network with relevant and high-quality inputs, thus enhancing the accuracy of the model’s recommendations [6].

Validation Techniques:

- Techniques like cross-validation should be used to confirm that the model performs consistently across different subsets of the data, helping prevent overfitting and ensuring that the model can generalize well to new data.

### 2.2.3 Technical Design of the Machine Learning model

The User answers 16 questions related to car attributes, which are to be mapped directly to the neural network’s input layer. The network then processes these inputs through hidden layers, adjusting its behaviour based on the importance of each attribute as specified by the user [2].

Input Layer Design

- Number of Nodes: The input layer consists of 16 nodes, each representing a specific attribute that the user provides input on, such as budget, engine type, safety rating, performance, etc [8].

Initial Weights and Biases

Weights and biases should be initialized based on the criticality of each attribute in the car buying decision process. Weights determine the importance of each input, and biases allow the network to adjust its decision threshold. The listed weights and biases have been chosen to reflect the relative impact of each attribute [5,8,10].

Table 1: Weight and Initial Bias of each car attribute [5,8,10]

4. Hidden Layers Design

ReLU (Rectified Linear Unit) has been chosen for its computational efficiency and ability to address the vanishing gradient problem, common with Sigmoid and Tanh functions. It accelerates training by maintaining strong gradients for positive inputs, enabling the model to capture complex relationships and enhance prediction accuracy [5,11].

Structure:

- First Hidden Layer: Contains 32 nodes, each using ReLU activation. This layer captures complex interactions among user inputs, allowing the model to detect intricate patterns that relate to car preferences [5,11].

- Second Hidden Layer: Contains 16 nodes with ReLU activation, refining the patterns identified by the first layer, focusing on amplifying features that align with the user's top priorities [5,11].

- ReLU Activation Function:

  - Purpose: ReLU helps the network learn effectively by introducing non-linearity, which allows it to model complex relationships between inputs and outputs.

[5,9,11]

  - Example: For an input x=-3, ReLU outputs 0, effectively ignoring negative influences. For an input x=5, ReLU outputs 5, allowing positive contributions to pass through.

- Reasoning: ReLU accelerates training by mitigating issues such as vanishing gradients, which are common with older activation functions like Sigmoid or Tanh. This ensures that the network remains efficient and responsive to new data.

- Forward Propagation and Importance Adjustment:

  - As inputs are fed through the hidden layers, the network should adjust its internal weights based on the importance ratings given by the user. If a user rates safety as highly important, the hidden layers should amplify connections to safety-related attributes, ensuring these are prioritized in the final recommendation [5,9,11].

5. Output Layer Design

- Number of Nodes: The output layer consists of a single node, providing a final score that determines the best car recommendation based on the processed inputs from the hidden layers [5,11].

- Softmax Activation Function

  - A Softmax function is to be used to convert the final scores into probabilities, and the car model with the highest probability, is to be displayed as the recommended car for the user.

[5,9,11]

- Reasoning: A single output allows for a clear, definitive recommendation that is directly influenced by the user’s stated priorities and the model’s learned patterns.

6. Training and Backpropagation

- Training Objective: The model is to be trained to minimize the discrepancy between predicted and actual outcomes, refining its ability to recommend the most suitable car.

- Loss Function:

  - Cross-Entropy Loss: Measures the model’s prediction accuracy by comparing the output probabilities against the true preference distribution.

[2,4]

- Backpropagation:

  - During backpropagation, the model calculates the gradient of the loss with respect to each weight, updating them iteratively to reduce the error and improve accuracy.

  - Weight Update Formula:

[2,4]

- Reasoning: Backpropagation enables the network to fine-tune its connections based on feedback from the training data, ensuring that it continuously learns and adapts to prioritize user preferences accurately [2,4].

## 2.3 Design Constraints, challenges and Mitigation Strategies

The Car Purchase Recommendation System's design and implementation involve several technical constraints and challenges that must be addressed to ensure optimal functionality and performance. Below are the primary challenges:

- Data Quality and Completeness

  - Challenge: The accuracy of the model’s predictions heavily depends on the quality and completeness of the dataset. Missing values, inconsistencies, or anomalies in the data can skew results.

  - Constraint: Comprehensive data cleaning and validation processes are crucial. Missing numerical values can be handled using imputation techniques such as mean substitution. It ensures that no data gaps lead to skewed predictions [6,9].

- Model Performance and Efficiency

  - Challenge: Balancing model complexity and computational efficiency is vital. A more complex model can yield higher accuracy but may also require excessive computational resources, slowing down the response time.

  - Constraint: The neural network’s architecture will be fine-tuned using techniques such as dropout regularization (randomly dropping neurons during training to prevent overfitting) and early stopping to halt training when performance stagnations [3,7,9].

- User Experience and Interface Design

  - Challenge: A user-friendly interface is essential to ensure that users can easily navigate and interact with the system without confusion.

  - Constraint: The UI/UX will be designed with Streamlit, focusing on simplicity and clear guidance for inputting preferences. User feedback will guide iterative improvements [12].

- Bias in Recommendations

  - Challenge: Training data biases can lead to skewed recommendations that favour certain car types or brands, potentially impacting the model’s fairness.

  - Constraint: Continuous monitoring of the model outputs using fairness metrics, such as disparate impact analysis, will help detect and mitigate biases. Techniques like data augmentation will balance underrepresented categories [2].

## 2.4 Risk Mitigation Strategies for System Design improvement

To address these challenges, specific strategies and techniques are to be implemented to minimize risks and optimize system performance:

- Improving Data Quality and Validation

  - Strategy: Comprehensive data cleaning, normalization, and imputation will be performed to enhance data quality [9].

  - This approach flags inputs that could impact predictions, while tuning backpropagation settings ensures fast, real-time processing.

[9]

  - Mitigation: High data quality ensures more reliable and accurate model predictions, reducing errors in recommendations.

- Optimizing Model Performance

  - Strategy: Techniques like Stochastic Gradient Descent (SGD) with momentum will be used to optimize the training process. Tuning the learning rate and using momentum can help speed up convergence and improve accuracy [1].

  - Mitigation: These methods ensure efficient learning, preventing the model from getting stuck in local minima and enhancing overall performance.

- Enhancing User Experience

  - Strategy: Iterative testing and feedback loops will be established, allowing users to provide input on the interface, which will then be used to make adjustments that enhance usability [1,3,6].

  - Mitigation: A well-designed interface minimizes user errors and enhances satisfaction, encouraging continuous engagement with the system.

- Addressing Bias in Recommendations

  - Strategy: Using fairness-aware machine learning techniques and continuously updating the training dataset with unbiased, balanced samples will help reduce biases in model outputs [10].

  - Mitigation: These strategies will ensure that recommendations are fair, equitable, and reflective of a diverse set of user preferences.

- Managing Model Overfitting and Underfitting

  - Strategy: Cross-validation and L2 regularization are used to enhance model generalization. Cross-validation evaluates model performance on varied data subsets, while L2 regularization reduces overfitting by penalizing large weights, keeping the model balanced and robust [4,11].

[4,11]

  - Mitigation: These strategies help the model generalize well, avoiding overfitting while maintaining high accuracy.

## 2.5 Future Plans for Scalability and Extension of the Application

The car recommendation system is designed with scalability and future expansion in mind. As user demand increases, the application can be scaled using cloud-based platforms like AWS, Google Cloud, or Microsoft Azure, enhancing its ability to handle more users with features like load balancing and auto-scaling to maintain optimal performance [7]

A key future enhancement is converting the neural network model into a standalone API, allowing it to operate independently of the current web app. This API can then be integrated by third-party companies, such as car dealerships or automotive websites, to offer personalized car recommendations directly to their users. This integration broadens the system’s reach and utility beyond its initial scope [1,3,12].

Additionally, the model’s adaptability allows it to be customized for other recommendation tasks, such as suggesting related car accessories or insurance plans, opening doors to new business opportunities. Continuous updates and feedback-driven improvements will ensure the system evolves to meet changing user needs, making it a valuable tool for both individual users and businesses in the automotive sector [11].

# 3.Project Management Plan

## 3.1 Project Implementation Timeline and Task Management chart

Table 2: List of tasks to be done with respective timelines

| Team Member | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| --- | --- | --- | --- | --- | --- | --- |
| Arun Ragavendhar Arunachalam Palaniyappan | Lead the creation of the web application using Streamlit. | Oversee collecting, cleaning, and preparing the dataset. | Lead the system design and initial setup of the ML model. | - Train and fine-tune the ML model for accuracy. | - Integration of all components (web app, dataset, ML model). | - Final report preparation, review, and video creation. |
|  | - Coordinate initial project tasks and team efforts. | - Ensure high-quality data preparation and formatting. | - Design and develop the neural network. | - Monitor and refine model performance during training. | - Oversee integration and ensure seamless operation. | - Finalize documentation and presentation. |
| Gurlivleen Singh Kainth | - Support Streamlit web app development. | - Assist in dataset collection, cleaning, and preparation. | - Contribute to ML model design and development. | - Help with model training and tuning processes. | - Support integration of components and data handling. | - Assist in report writing and presentation development. |
|  | - Collaborate on front-end elements. | - Focus on handling missing data, standardization, and encoding. | - Work on model setup and adjustments. | - Implement data-driven refinements to the model. | - Participate in system integration and testing. | - Review and refine the final report and video. |
| Amirajsinh Pradhyumansinh Sonagara | - Begin developing the user interface on Streamlit. | - Continue with UI adjustments and interactive features. | - Test and debug the initial ML model and system setup. | - Conduct thorough testing of the ML model's predictions. | - Final testing, debugging, and user experience improvements. | - Ensure system stability for final review and demo. |
|  | - Focus on question flow and interface layout. | - Enhance sequential question flow for data input. | - Identify and resolve integration issues. | - Work on performance testing and bug fixes. | - Final adjustments before final testing. | - Assist with video creation and final system demo. |
| Henil Mukeshbhai Pistolwala | - Assist with initial web app design using Streamlit. | - Work on user interaction design and question sequencing. | - Support system design and debugging tasks. | - Collaborate on testing the ML model and overall system. | - Work on testing, debugging, and finalizing features. | - Participate in report preparation and final video edits. |
|  | - Focus on UI elements and usability. | - Improve usability and user flow consistency. | - Debugging and interface fixes. | - Identify any discrepancies in user inputs and predictions. | - Ensure the app meets all design and performance criteria. | - Prepare the system for final project form submission. |

Figure 5: Trello board with Individual task and project plan for each team member

## 3.2 Goals and Milestones

- Web Application Development (Weeks 8-9): The initial version of the web application is planned to be developed using Streamlit, focusing on user interface design, sequential question flow, and basic functionality for collecting user input and displaying preliminary recommendations [9].

- Dataset Collection and Preparation (Week 9): During this phase, the team will collect, clean, and organize the car dataset, handling missing values, standardizing data formats, and encoding categorical features to ensure the dataset is prepared for training the neural network [6].

- System Design and Initial Setup of the ML Model (Week 10): The initial design and setup of the machine learning model will be undertaken, including defining model architecture, selecting relevant features, and preparing the training pipeline.

- Model Training and Fine-Tuning (Weeks 10-11): The neural network model is to be trained and fine-tuned during this period, focusing on achieving the desired accuracy and refining predictions based on user inputs [3,5].

- System Integration (Week 12): All key components, including the web application, dataset, and trained ML model, will be integrated to form a complete, functional car recommendation system ready for user testing.

- Testing and Debugging (Week 12): Rigorous testing will be conducted to identify and fix any issues, ensuring all system elements work together seamlessly and that the user experience is smooth and reliable [11,12].

- Final Deliverables (Week 13): The project will conclude with the preparation of the final report, including all documentation, along with a video presentation that highlights the project's outcomes, demonstrating how the system aids users in making personalized car purchase decisions [2].

## 3.3 Team Tasks breakdown and duties

The project is planned to be executed by a team of four members, each assigned specific roles and responsibilities to ensure efficient completion of all tasks. The roles are divided based on individual expertise and interest areas, with a focus on collaborative efforts to meet the project deadlines.

Team Members and Roles:

- Arun Ragavendhar Arunachalam Palaniyappan (104837257)

Role: Project Leader, Researcher, Machine learning Engineer, Data Engineer

Responsibilities:

  - Leading the project, ensuring all tasks are aligned with the timeline, and managing team coordination.

  - Collecting, cleaning, and organising the car dataset from various sources.

  - Preparing the data by handling missing values, standardising formats, and encoding categorical features for model training.

  - Incorporating high-quality data into the training process.

  - Designing and developing the neural network model that will predict the best car based on user inputs.

  - Training and fine-tuning the model using the prepared dataset, focusing on improving prediction accuracy and minimizing errors.

  - Integration of the Streamlit web application with the machine learning model.

  - Creating the design concept report, final project documentation, and video presentation.

- Gurlivleen Singh Kainth (104796002)

Role: Machine Learning Engineer, Data Engineer

Responsibilities:

  - Collecting, cleaning, and organising the car dataset from various sources.

  - Preparing the data by handling missing values, standardising formats, and encoding categorical features for model training.

  - Ensuring the dataset is suitable for training the neural network.

  - Incorporating high-quality data into the training process.

  - Developing the neural network model that will predict the best car based on user inputs.

  - Ensuring that all deliverables are completed on time and meet the required quality standards.

  - Integration of the Streamlit web application with the machine learning model.

- Amirajsinh Pradhyumansinh Sonagara (104801333)

Role: Front End Developer and tester

Responsibilities:

- Developing the Streamlit web application interface, focusing on user experience and interactive design.

- Implementing the sequential question flow to collect user preferences efficiently.

- Testing the integrated system to ensure all components work seamlessly and the user experience is smooth.

- Identifying and fixing bugs, focusing on system stability and performance during the testing phase.

- Henil Mukeshbhai Pistolwala (105065800)

Role: Front End developer and tester

Responsibilities:

- Testing the integrated system to ensure all components work seamlessly and the user experience is smooth.

- Developing the Streamlit web application interface, focusing on user experience and interactive design.

- Implementing the sequential question flow to collect user preferences efficiently.

- Identifying and fixing bugs, focusing on system stability and performance during the testing phase.

Collaboration Plan:

- Weekly meetings will be scheduled to review progress, discuss challenges, and make necessary adjustments.

- The team will use collaborative tools such as Trello for task tracking and Microsoft Teams for communication, ensuring transparency and continuous updates.

# 4. Conclusion

The Car Purchase Recommendation System has been carefully planned to use advanced machine learning, specifically a Multi-Layer Perceptron (MLP) neural network, to provide tailored car suggestions based on what users want. This report outlines a step-by-step approach to gathering, cleaning, and preparing a large dataset of 20,000 car records, designed to reflect real-world car market data accurately. The system includes an easy-to-use web interface built with Streamlit, where users can input their preferences, and a neural network model that is fine-tuned for accuracy and reliability through smart design choices, like ReLU activation functions, backpropagation, and careful risk management strategies [3,5,8].

The report also addresses key challenges, such as ensuring data quality, making the model scalable, and securing user information, with clear methods to tackle these issues. The system is set to be hosted on DigitalOcean cloud, which offers a flexible and reliable platform to grow with the number of users [11,12].

This project showcases the potential of AI in simplifying car buying by providing tailored recommendations that match user preferences. The current system design is effective in personalizing suggestions, but there is room for improvement by incorporating additional user feedback and refining the prediction model to boost accuracy. This concept design plan establishes a solid groundwork for implementing a fully functional Car Purchase Recommendation System, making car selection more intuitive and user-friendly. By guiding users toward the best car options based on their specific needs and preferences, this project aims to enhance the overall car buying experience [1,2].

# 5. Appendix

## 5.1 Abbreviations

MLP - Multi-Layer Perceptron

ReLU - Rectified Linear Unit

UI/UX - User Interface/User Experience

API - Application Programming Interface

AWS - Amazon Web Services

SGD - Stochastic Gradient Descent

L2 - L2 Regularization (Penalty on large weights)

## 5.2 List of Figures and Tables

Figure 1: Front End Web Interface displaying a question to the user

Figure 2: Front End Web Interface displaying a select box to choose an option

Figure 3: Confirmation page after the user presses the submit button

Figure 4: Dataset attributes and a sample set prototype with complete car details

Figure 5: Trello board with Individual task and project plan for each team member

Table 1: Weight and Initial Bias of each car attribute

Table 2: List of tasks to be done with respective timelines

# 6. References

[1] E. Alpaydin, Introduction to Machine Learning, 4th ed. Cambridge, MA: MIT Press, 2020.

[2] Y. Bengio and Y. LeCun, "Generalization in deep learning," Journal of Machine Learning Research, vol. X, pp. xxx-xxx, 2003.

[3] C. M. Bishop, Pattern Recognition and Machine Learning. New York, NY: Springer, 2006.

[4] F. Chollet, Deep Learning with Python. Shelter Island, NY: Manning Publications, 2017.

[5] I. Goodfellow, Y. Bengio, and A. Courville, Deep Learning. Cambridge, MA: MIT Press, 2016.

[6] D. P. Agrawal and S. P. Pandey, Data Science and Big Data Analytics: Data Collection, Processing, Cleaning, and Visualization. New York, NY: Springer, 2021.

[7] K. P. Murphy, Machine Learning: A Probabilistic Perspective. Cambridge, MA: MIT Press, 2012.

[8] M. A. Nielsen, Neural Networks and Deep Learning: A Textbook. Determination Press, 2015.

[9] M. R. Berthold, C. Borgelt, F. Höppner, and F. Klawonn, Guide to Intelligent Data Analysis: How to Intelligently Make Sense of Real Data. London, U.K.: Springer, 2019.

[10] I. Sutskever, J. Martens, and G. Hinton, "Learning with recurrent neural networks," in Proceedings of the 28th International Conference on Machine Learning, pp. xxx-xxx, 2011.

[11] C. Zhang and Y. Ma, Ensemble Machine Learning: Methods and Applications. New York, NY: Springer, 2021.

[12] J. A. Smith and R. B. Doe, "Developing interactive web applications using Streamlit: A case study," Journal of Web Technology, vol. 15, no. 3, pp. 234-250, 2021.